# REQUEST FOR PROPOSALS

# TERMS OF REFERENCE FOR A FULL FEASIBILITY STUDY, BUSINESS PLAN, AND CONCEPTUAL DESIGNS FOR THE NRCS SHOPPING MALL DEVELOPMENT PROJECT AT NO. 1 GARDEN STREET, CALABAR, CROSS RIVER STATE.

- SUMMARY OF BRIEF

Proposals are being requested from suitably qualified and experienced service providers to conduct a full feasibility study, develop a business plan, and create conceptual designs for the NRCS Shopping Mall Development Project in Calabar, Cross River state.

- PROJECT DESCRIPTION

Introduction

The Nigerian Red Cross Society (NRCS) is a humanitarian organization that provides assistance to vulnerable people in Nigeria. The NRCS is seeking to enhance its financial sustainability by venturing into income-generating activities. One such activity is the development of a shopping mall in Calabar, Cross River State.

Project Background

The proposed NRCS Shopping Mall Development Project in Calabar is envisioned as a modern, multi-purpose shopping center that will cater to the needs of the growing urban population in Calabar. The shopping mall will be situated on a plot of land owned by the NRCS in a prime location with easy access to major roads and public transportation.

# OBJECTIVE

# The purpose of the study will be to gauge the need, viability, infrastructure requirements, product offering and packaging, potential market support, forecast usage, conceptual designs, and costs for the development of the NRCS Shopping Mall in Calabar.

# SPECIFICATIONS

The tasks to be undertaken by the consultant or consortium under these Terms of Reference will be managed in close collaboration with the NRCS, and include but are not necessarily limited to the following:

# SCOPE OF WORK:

- Technical Assessment of the current infrastructure available in the targeted area and effective usage of the identified resources.

- Review the proposed site and make recommendations with respect to zoning, ownership, infrastructure requirements, accessibility, EIA, Water Use Applications & Planning.

- Conduct appropriate site background information gathering, including but not limited to vulnerability and exposure to shopping mall events, potential economic opportunities, as well as gaps and needs for shopping mall promotion.

- Conduct a review of the economic potential of the shopping mall site and its potential for shopping mall activities.

- Market Assessment - Provide a potential market analysis that describes development prospects and niche market focus for the shopping mall. Conduct current assessment of market conditions and constraints for potential opportunities. Identify main target market and provide short and long-term outlook thereof. Provide detailed estimates of market size and potential. Describe trends affecting the market and how market needs will be served.

- Conduct assessment for the marketing and promotion of the business opportunities.

- Assess development opportunities for community participation and investor attraction.

- Assess and estimate the economic growth of the projected increase from shopping mall activities and their economic infrastructures.

- Identify shopping mall opportunities to form part of the business plan.

- Conduct an assessment of downstream shopping mall opportunities.

- Identify business and shopping mall linkages with the coastal corridor.

- Determine feasible business opportunities that need to be pursued for the implementation as part of the business plan.

- Identify value-add shopping mall activities that will benefit the local community.

- Conduct community consultation to assess the social impact of the proposed interventions.

- Outline a realistic timeline for the proposed set of activities.

- Identify the barriers and challenges, if any, that could determine the sustainability of the project.

- Identify and analyze any governance and capacity issues that will be critical during the implementation of the project as well as to ensure sustainability of the project.

- Undertake stakeholder mapping and engagements, conduct consultation workshops.

- Develop a Financial Model & Plan – short, medium, long term (capital expenditure, operational expenditure, cash flow projection, risk analysis, identify potential funders, revenue generation).

- Conceptual Designs (building designs) of the proposed shopping mall development.

- Conduct benchmarking exercises for similar projects (conduct study tours).

SPECIFIC ACTIVITIES INCLUDE: -

- Site appraisal:

- Assess the existing levels of infrastructure and services with respect to the proposed site, to inform the levels of infrastructure required to be provided.

- Review the proposed sites and make recommendations with respect to environmental requirements, accessibility, ownership, institutional arrangements; viable type of businesses and size and the envisaged impact of the project; and

- Develop a plan for the optimal commercial utilization of the site.

- Conduct Sector and Market Analysis:

- Conduct a survey analysis of present market conditions and constraints within the area; and identify relevant sectors, trends and patterns and key challenges facing this segment of the economy; to determine market demand and the future growth potential.

- Provide detailed estimates of market size or potential.

- Identify main customers or target market and provide short and long-term outlook.

- Provide assessment of competitors.

- Describe trends affecting the market and how market needs will be served.

- Explain the promotion and marketing methods.

- Conduct Economic and Financial Analysis:

- Provide a market potential analysis that describes development prospects and niche market focus for the proposed centers, based on local market characteristics and international best practice.

- Develop a detailed financial plan that incorporates the following:

- Capital Expenditure detailing the costs of renovation and building layout, based on actual market-related quotations.

- Operating expenditure e.g., maintenance, water & lights, security etc.

- Detailed financial plan to determine whether the proposed development is viable and sustainable based on realistic budget projections, and projected revenue streams.

- Detailed cash flow projection over a period of five years.

- Risk analysis of the proposed developments; and

- Identification and engagement of potential funders.

- Detailed revenue generation model e.g., Rent and lease revenue

- Explore options for combining medium size business enterprise with existing micro enterprise to provide a suitable revenue model.

- Institutional Development Analysis:

- Assess and propose institutional arrangements that could have a positive influence on the implementation of the project.

- Identify key management structure to manage the facility for maintenance and operational purposes.

- Identify a letting criterion for interested or potential tenants.

- Workshop institutional arrangements with stakeholders with the aim of solidifying developmental values aligned with the NRCS project development strategies.

- Propose options for a management model to optimize the financial viability of the sites and indicate how the management entity will be making income and how much subsidy should be granted to cover operations.

- Facilitate and develop a Business Model:

- Provide a detailed business model that considers all information and alternatives to determine the feasibility of the Project; and provide a rationale to substantiate the recommendation on whether to proceed with developing a comprehensive business plan for the proposed project.

- It is important that the following aspects are addressed:

- Financial model that details the costs and returns to the project.

- Operational model that outlines the operational process.

- Institutional model that identifies the most suitable institutional and partnership arrangements.

- Socio-economic model that outlines the socio-economic impact of the proposed development on the study area (i.e., How will the project uplift local small business).

- Risk management model that highlights the risks and mitigating strategies to combat those risks.

# OUTPUTS/DELIVERABLES:

Expected Outcomes:

- To consult with the relevant experts involved in the project formulation to obtain their expected inputs for the feasibility study, and concept design.

- To participate in a series of consultation discussions with stakeholders and obtain technical inputs from NRCS and local stakeholders as deemed relevant.

- To participate and obtain inputs from other relevant stakeholders in the private sector during meetings which are organized by the consultant.

- Ensure that the project is designed to meet the expectations of the NRCS and is backed up with evidence including baseline assessments, evaluations, and relevant studies.

Key Project Deliverables

- Inception Report - that will detail the focus of support as well as the associated outputs, the support that will be provided, the detailed methodology that will be followed, a detailed activity-based work-plan as well as any other deliverables.

- Detailed Feasibility Study - that will include feasibility component of the study complete with analysis and recommendations; marketing plan; management and operational plan; financial plan; and implementation plan.

- Business Plan – a business model and plan that must be bankable, taking into account funding requirements and criteria from prospective funders i.e., banks etc.

- Conceptual Designs – Architectural and building designs, Bills of costs etc.

- Consultation Reports – project related reports and support documents.

# DURATION

The terms and conditions of the contract shall apply for the duration of the contract, beginning on the date of this assignment, or the actual date of commencement of the work whichever is earlier, and the COMPLETION DATE at the expiration of three (3) months from the actual date of commencement and shall be subject to renewal after elapse of the defined duration.

The service provider shall be responsible for developing a detailed project work plan and timeline, which should be submitted to the NRCS Asset Development and Management unit within two (2) weeks of appointment. The service provider should also provide regular progress reports to the General Manager, Asset Development and Management NRCS, as per the agreed-upon schedule in the project work plan.

- REPORTING

- Inception Report: This report shall outline the project's scope, methodology, and work plan. It shall be submitted within two (2) weeks of appointment.

- Feasibility Study: The service provider shall conduct a comprehensive feasibility study for the NRCS Shopping Mall Development Project in Calabar. The study shall include, but not be limited to, the following:

    - Market analysis and demand assessment.

    - Financial projections, including capital and operational expenditures.

    - Risk assessment and mitigation strategies.

    - Infrastructure and resource requirements.

    - Environmental and social impact assessment.

The feasibility study shall be submitted to the NRCS within three (3) months of appointment.

- Business Plan: Based on the findings of the feasibility study, the service provider shall develop a detailed business plan for the NRCS Shopping Mall Development Project in Calabar. The business plan shall include, but not be limited to, the following:

    - Executive summary.

    - Market analysis and strategy.

    - Organizational structure and management.

    - Financial plan, including income statements, cash flow projections, and a break-even analysis.

    - Implementation plan and timeline.

The business plan shall be submitted to the NRCS within three (3) months of appointment.

- Conceptual Designs: The service provider shall provide conceptual designs for the NRCS Shopping Mall Development Project in Calabar. The designs shall be based on the findings of the feasibility study and the requirements outlined in the business plan. The conceptual designs shall be submitted to NRCS within three (3) months of appointment.

- Final Project Report: The service provider shall submit a final project report to NRCS within three (3) months of appointment. The report shall include a summary of the project's activities, achievements, challenges, and recommendations for future action.

# FINANCIAL PROPOSAL

Financial proposals should be submitted separately and should include all administration costs including overheads, printing, posting, copying, and presentation.

# PAYMENT

Payments to Consulting Company once contracted using the standard NRCS contract for professional services shall be made based upon successful completion of each stage against payment certificate as appropriate. The provision of deliverables outlined in Clause 4 above shall be according to the set milestones, following schedule below:

- Successful completion and submission of deliverables 1 and 2	30%

- Successful completion and submission of deliverables 3 and 4	30%

- Successful completion and submission of deliverable 5		40%

# Total		100%

Terms Of Payment:

NRCS will cover the necessary accommodation and transportation costs incurred by the consultant at NRCS rate where applicable. NRCS standard payment terms are 30 days upon satisfactory completion of set milestones. NRCS shall deduct the statutory Withholding Tax (WHT) and as such the consultant is expected to provide their corporate Tax Identification Number (TIN) for the purposes of remittance.

- EVALUATION OF PROPOSALS

- Proposals from the bidders shall be evaluated through a quality and cost-based approach.

- Any vendor that does not meet the minimum requirements set forth above shall be disqualified and shall not be considered for evaluation.

- The Proposals of the Offerors that meet the minimum requirements set forth above shall be evaluated in the following order.

Technical Evaluation Criteria

| Summary of Technical Proposal Evaluation Forms |  | Points Obtainable |
| --- | --- | --- |
| 1 | Company Profile | 20 pts |
| 2 | Proposed Work Plan and Approach | 30 pts |
| 3 | Proof of Similar Job Experience | 30 pts |
| 4 | Personnel | 20 pts |
| Total |  | 100 pts |

- Only the bidders who secure 70% and above on technical score shall be evaluated further.

- Technical and Financial proposals will have 70% and 30% weight on the overall evaluation, respectively.

- QUALIFICATION AND EXPERIENCE

- A company which is duly registered in Nigeria or in their country of origin with the relevant chambers is eligible to participate in this tender.

- The Company needs to demonstrate a high degree of technical expertise in the preparation of documents for the project by referring to previous similar projects completed in the last 5 years.

- The company shall conform to existing laws, regulations and professional codes as established by Nigeria and has a registered presence in Nigeria or should demonstrate an ability to register such a mandatory presence within 2 weeks from the date of contract award.

Project Team

The project requires a multi-skilled team with a proven track record of conducting detailed feasibility studies and packaging bankable business plans for both public and private sector projects. The team should have an in-depth understanding, knowledge, and experience in delivering sustainable, viable and profitable commercial enterprises.

Key Expert 1: Team Leader/Project Manager

Qualifications:

- Must have a recognized Masters or PhD qualification with majors in any of the following: Economics, Commercial/Development Studies, Commerce, Social Sciences (Research), Engineering, Business Administration, or Property Development.

Skills and Competencies:

- Commercial, community development, project development, management, and monitoring.

- Time management, planning and organizing, report writing, budgeting, and financial management capacity.

- Presentation skills, communication and networking, good interpersonal relations, analytical thinking, and problem-solving.

- Computer literacy.

Knowledge Areas:

- Project and contract management.

- Feasibility studies, sector studies, business plans, IDPs (integrated development plans), project financing, SWOT, PESTEL analysis, and LED Plans.

- Partnerships for economic development.

- Legislation, policy, and strategy affecting local economic development.

Key Expert 2: Sector Specialist/Researcher

Qualifications:

- Must have a recognized Masters or PhD level qualification with majors in any of the following: Economics, Development Studies, Commerce, Information Technology, or Business Administration.

Skills and Competencies:

- Sound knowledge of business planning practices, market research, financial analysis, and budget preparation.

- Experience in SMME/Cooperative development and property development economics.

- Extensive experience in report writing and presentation skills.

Key Expert 3: Civil/Structural Engineer

Qualifications:

- Qualified Engineer (civil) with relevant experience in engineering with a minimum of ten years’ experience, of which six years shall be in structural design of concrete water retaining structures.

Responsibilities:

- Review soil investigations.

- Review all architectural concept designs and necessary structural drawings and specifications, including components relating to construction/rehabilitation, water supply components, and sewerage components and building construction.

- Ensure compliance with applicable building regulations, with a specific focus on compliance with seismic resistant requirements.

Key Expert 4: Infrastructure Finance Modeling Expert

Qualifications:

- Recognized Master or PhD qualification with majors in Finance, Economics, Business Administration, or a related field.

Skills and Competencies:

- Extensive knowledge of financial modeling, particularly in infrastructure projects.

- Experience in project financing, budgeting, and financial risk assessment.

- Proficiency in financial software and tools.

- Strong analytical and problem-solving skills.

- Excellent communication and presentation skills.

Responsibilities:

- Develop a feasible infrastructure financial model for the project.

- Conduct financial risk assessments and provide recommendations for mitigation strategies.

- Collaborate with the project team to ensure financial feasibility and sustainability of the project.

- Prepare financial reports and present findings to stakeholders.

# ADDITIONAL INFORMATION

  - The firms invited to this Request for Proposal are hereby informed that no relationship can exist between the firm and Nigerian Red Cross Society except based on a formal written contract.

  - This document constitutes only a solicitation of interest in and proposal for providing architectural  services to Nigerian Red Cross Society Social Enterprise and shall not be interpreted as an offer by Nigerian Red Cross Society Social Enterprise to enter into a retainer agreement for such services. Your response will be treated as an offer to provide such services and not an acceptance of any offer made by Nigerian Red Cross Society.

  - This Request for Proposal is based on the understanding that the review of and response to this Request for Proposal by the firm will not entail any cost or obligation for Nigerian Red Cross Society.

- CONFIDENTIALITY, DISCLOSURE OF INFORMATION

# Information made available to the Consultant will be on a need-to-know basis. The Consultant will undertake to keep confidential the variety of information and other confidential materials to which this job gives access.

# It is understood and agreed that the Consultant shall, during and after the effective period of the Contract, treat as confidential and not divulge, unless authorized in writing and with the consent of the Secretary General, any information obtained during the performance of the Contract.

- OWNERSHIP OF OUTPUTS

# The outputs of this contract as stipulated in the terms of reference belong to NRCS. The selected consultant will sign a contract with NRCS and is responsible for acquiring the relevant tools needed for the task. The service provider shall treat all information related to the project as confidential and shall not disclose it to any third party without the prior written consent of NRCS.

# All intellectual property rights and ownership of the project's deliverables shall vest with NRCS. The service provider shall not use the project's deliverables for any purpose other than the execution of the project without the prior written consent of NRCS.

- SUBMISSION OF PROPOSAL

Eligible Consultant(s) should submit technical and financial proposals in hard copy format. Proposals should also include:

- Statement of relevant experience i.e., similar assignments executed in/under execution in the last five years.

- Copy of Company Profile.

- Indication of availability to conduct the consultancy service during the period between February 1, 2024, to  May 31, 2024.

- Technical and Financial proposals with supporting documents such as CVs are to be attached as an appendix.

Proposals should be delivered not later than 10am on Friday, January 24th 2025 to the address below:

Procurement and Logistics Unit

Nigerian Red Cross Society

National Headquarters.

Plot 589, T.O.S. Benson Crescent,

Utako, Abuja

Only short-listed applicants will be contacted.