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REQUEST FOR QUOTATION (STSI-NHF-PUK-2025)
	Request for Quotation for the Supply of Rehabilitation items for latrines and boreholes

	
	
	

	RFQ Opening Date: 26 January 2026
	
	RFQ Closing Date: 6 February 2026

	
	
	

	Address responses via email to procurement@savetheslum.org.ng 



NHF REHABILITATION OF LATRINE AND BOREHOLE IN PULKA
1. INVITATION TO QUOTATION
Save the Slum Initiative (STSI), a non-profit, non-governmental organisation established in 2016 and dedicated to improving the welfare and protection of vulnerable populations in Nigeria, is implementing the EDP Solar Borehole Rehabilitation Project.
This project aims to provide sustainable access to safe water through solar-powered borehole systems in underserved communities across Nigeria.
STSI invites qualified suppliers and contractors to submit competitive quotations for the supply of equipment, materials, and labour services required for the complete implementation and installation of this project.

2. Project Objective
The NHF Latrine and Borehole Rehabilitation Project is designed to enhance community health by ensuring functional, hygienic facilities compliant with SPHERE standard and Nigerian guidelines. Reduce waterborne disease risks through quality-tested boreholes and dislodge latrines. Promote sustainability via training on maintenance. 

3.  Scope of work
Contractors must provide all labor, materials, equipment, tools, supervision, and services required for the complete rehabilitation, including but not limited to:
Latrines (43 units):
Assessment and repair of superstructures (walls, roofs, doors, slabs).
[bookmark: _GoBack]•	Dislodging, cleaning, and lining of pits/soak pits.
•	Installation/repair of squat holes, hand washing facilities, and ventilation pipes.
•	Painting, signage, and hygiene promotion features (e.g., tippy taps).
Boreholes (5 units):
•	Assessment and repair of pumps, casings, and platforms.
•	Cleaning, flushing, and rehabilitation of well casings.
•	Installation/repair of hand pumps, solar pumps (if applicable), and priming systems.
•	Water quality testing and chlorination.
All works must comply with Nigerian SPHERE standards, NDHS guidelines, and environmental/safety regulations. Sites are in [specify locations]. A detailed Bill of Quantities (BOQ) is attached as Annex A.
4.  Workmanship
The successful vendor must ensure:
· All activity carried out by trained, qualified personnel
· Site supervision during all works
· Quality assurance inspections at each phase
· Proper waste management and site clean up
· Testing and of all systems prior to handover
· Documentation of all work completed (photos, certificates, test reports)

5. DELIVERY AND IMPLEMENTATION SCHEDULE
5.1 Delivery Location
All goods shall be delivered to:
Project Sites:  PULKA LGA BORNO STATE
Logistics Coordination: STSI project team will provide detailed site access information upon award.
5.2 Implementation Timeline
· Start delivery and installation within: 1 week from Purchase Order
· Mobilization: Within 2 weeks of PO
· Procurement & Assembly: Concurrent with on-site works
· Integration & Commissioning: Phased approach, completed by Fourth Week of JAN 2026
5.3 Inspection and Acceptance
All deliverables are subject to:
· Physical inspection upon delivery
· Quality testing (solar modules, pumps, electrical systems)
· Functional testing post-installation
· Documentation review (technical certificates, warranties, manuals)
STSI reserves the right to:
· Reject non-conforming goods and demand replacement at bidder's cost
· Conduct unannounced site inspections
· Request independent testing by third parties
· Withhold payment pending full compliance

6. WARRANTY AND AFTER-SALES SUPPORT
6.1 Equipment Warranty
·   Equipment: Minimum 12 months from date of delivery and installation
· Coverage: Manufacturing defects, workmanship defects
· Terms: Free repair or replacement of defective parts; removal, repair, and reinstallation costs covered by vendor
6.2 Civil Works Defects Liability
· Period: 6–12 months from completion
· Scope: Structural defects, poor workmanship, material failure
· Responsibility: Vendor responsible for all rectification at no cost to STSI
6.3 Spare Parts Availability
The vendor must guarantee availability of spare parts for all equipment for a minimum of 5 years from date of purchase. Pricing for spare parts must be provided with the quotation.
6.4 Technical Support
The vendor must provide:
· Contact details for ongoing technical support
· Response time: Maximum 48 hours for technical queries

7. QUOTATION REQUIREMENTS
Bidders must submit the following with their quotation:
1. Completed Bill of Quantities with unit and total prices for all line items

2. Company Information:
· Business registration certificate (CAC)
· Tax Identification Number (TIN) with tax status
· Proof of business bank account
· Company profile or brochure
3. Financial Capacity:
· Audited financial statements for last 2 years (or bank statements)
· Evidence of ability to execute this contract value
· Trade credit references
4. Experience & References:
· List of minimum 1-3 similar projects completed in the last 5 years
· Client references (name, contact, project value, completion date)
· Photos of similar completed projects
· Organizational capacity statement (staff, equipment, facilities)
5. Implementation Plan:
· Proposed timeline and milestone schedule
· Installation methodology and approach
· Quality assurance plan
· Risk mitigation measures
6. Additional Information:
· Proposed payment terms and conditions
· Validity period of quotation (minimum 10 days)
· Delivery arrangements and logistics
· Warranty and after-sales support details
· Any alternative product proposals with technical justification
7. Signed Declaration:
· Authorized signatory signature and company stamp
· Declaration of no conflict of interest
· Confirmation of acceptance of STSI's terms and conditions
· Compliance statement (no sanctioned individuals, no past debarment)
8. SUBMISTSION OF QUOTATIONS
8.1 Submission Deadline
Date: Friday, 6 February, 2026
Late submissions will NOT be accepted and will be rejected automatically.
8.2 Submission Method
Electronic Submission:
Email to: procurement@savetheslum.org.ng
Subject line: "RFQ-STSI-NHF-PUK-2025 – [Your Company Name]"
Attach:
· PDF copy of quotation (signed)
· Excel file with Bill of Quantities
· Supporting documents in PDF format
8.3 Quotation Format
· Use clear, legible formatting
· Organize information to follow this RFQ structure
· Use Nigerian Naira (₦) for all prices
· Include VAT explicitly (VAT-inclusive or separate)
· Sign and stamp all official documents
· Provide one soft copy (PDF) and one hard copy where applicable

9. TERMS AND CONDITIONS
• STSI reserves the right to accept or reject any quotation without assigning reasons. 
• Prices quoted must be valid for at least 10 days. 
• Payment will be made upon satisfactory delivery and inspection. 
• Partial bids are allowed/not allowed. 
• The supplier shall be responsible for delivery to the specified location.

10. CONTACT AND CLARIFICATIONS
For any clarifications or questions regarding this RFQ, bidders should contact:
Procurement Officer
Save the Slum Initiative (STSI)
📧 Email: procurement@savetheslum.org.ng
📞 Phone: +234 706 690 2229
🏢 Office: NO 23 Ramat Road off, NNPC depot Damboa road, Maiduguri, Borno State Nigeria
Deadline for Submitting Questions: Friday 6, 2026 by 2:00 PM WAT

All questions must be submitted in writing (email preferred). Responses will be provided to all bidders simultaneously.
11. EXPECTED TIMELINE
	Activity
	Date

	RFQ Issue Date
	January 26, 2026

	Deadline for Clarification Questions
	January 30, 2026

	Bid Submission Deadline
	February 6, 2026



12. DECLARATION
This Request for Quotation is issued by Save the Slum Initiative in accordance with its commitment to transparent, competitive, and fair procurement practices.
STSI is committed to supporting local economic development, quality service delivery, and sustainable community impact.
All bidders are welcome and encouraged to submit quotations. We look forward to partnering with qualified, professional suppliers to deliver this life-changing project to vulnerable communities across Nigeria.
By submitting a quotation, you confirm your acceptance of all terms, conditions, and requirements outlined in this Request for Quotation.
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